## Slide 1: WEEKLY Report

## Slide 2: TASK 1
Run ForwardModelTut.mlx and Create a Dataframe for Settings variables (Completed)
Installed MATLAB
Downloaded the Project files from GitHub
Changed the paths in the CIRLSetup.m to the local paths -- [ Consulted Dr. Van]
Created a Dataframe class which uses MATLAB table as an object oriented alternative.
All the settings variables are created as a structure and then a Dataframe is created using the structure. (The Dataframe can also be created from a CSV file)
Passed Settings dataframe as argument to PSFAgard function.
Modified PSFAgard function to take one argument instead of 4 arguments.

## Slide 3: Python MATLAB Integration Task
Learn to Use Google Colab for Python and Call MATLAB function (In Progress)
Read some documentations on how to use Google Colab to write code in Python.
Created settings dataframe in Python.
Installed some packages and calling matlab engine from Google Colab, but this approach was not working.
Installed Python setup under matlab external packages using Anaconda prompt on local system.
Using Jupyter Notebook able to start matlab engine from Python.
Getting Matlab Execution Error while calling PSFAgard matlab function from Python