## Slide 1: WEEKLY Report

## Slide 2: WEEK 1
Run ForwardModelTut.mlx and Create a Dataframe for Settings variables (Completed)
Installed MATLAB
Downloaded the Project files from GitHub
Changed the paths in the CIRLSetup.m to the local paths -- [ Consulted Dr. Van]
Created a Dataframe class which uses MATLAB table as an object oriented alternative.
All the settings variables are created as a structure and then a Dataframe is created using the structure. (The Dataframe can also be created from a CSV file)
Passed Settings dataframe as argument to PSFAgard function.
Modified PSFAgard function to take one argument instead of 4 arguments.

## Slide 3: Python MATLAB Integration Task
Learn to Use Google Colab for Python and Call MATLAB function (In Progress)
Read some documentations on how to use Google Colab to write code in Python.
Created settings dataframe in Python.
Installed some packages and calling matlab engine from Google Colab, but this approach was not working.
Installed Python setup under matlab external packages using Anaconda prompt on local system.
Using Jupyter Notebook able to start matlab engine from Python.
Getting Matlab Execution Error while calling PSFAgard matlab function from Python

## Slide 4: WEEK 2
Run tutorials 2 “2.DownsamplingMetricsNoiseTut.mlx” and 3 “Tut3b_SimTunableMBBead100Iter100.m” (Completed)
Modified some functions (during the tutorial scripts) to adapt the new cool “Settings” data structure.
Able to run tutorial 2 DownsamplingMetricsNoiseTut. (It simulates and stores the forward model image)
While running tutorial 3 there were some errors in some of the functions [ Consulted Dr. Van]
Fixed the code and able to run tutorial 3. (gets the restoration image of the forward model image)

## Slide 5: Python MATLAB Integration Task
Call MATLAB function from Python in Local Machine (Almost Completed)
Using Jupyter Notebook able to start and stop the matlab engine from Python.
I’m able to call add function in matlab from python and print the output.
Created Settings dictionary in python with values as floats as matlab doesn’t work on integers.
Able to call PSFAgard matlab function from Python.
But unable to print h as it has many values and the Jupyter server is not responding.

## Slide 6: WEEK 3
Tasks to be worked on
Comparing the results of PSFAgard function in Python by exporting the MATLAB function results. (If it doesn't work than working on smaller dimension values)
Spherical Shell object display in Python.
Understanding the input and outputs of tutorials, flowchart.
Coming up with the idea of how to unit test and consulting with Dr. Van.

## Slide 7: WEEK 3
Tasks Implementations
Python Settings structure is not supported by MATLAB functions, only float values can be passed to the MATLAB.
Able to call SphericalShell matlab function from Python but when trying to print 3D image of the object in the python it is not getting displayed with the error “TypeError: '<' not supported between instances of 'tuple' and 'int’”.
I have read the Testing Framework document to understand the input and outputs of Tutorials.
Created initial draft testing framework called InverseTest.m function and TestInverseTest.m to test it. [ Consulted Dr. Van]
As of now InverseTest simulates the Spherical shell object and generates forward model data and gives to Backward algorithm and compares the resulting estimated object with simulated object.

## Slide 8: WEEK 3
Tasks Status
Comparing the results of PSFAgard function in Python by exporting the MATLAB function results. (If it doesn't work than working on smaller dimension values) (Can’t be completed as Python is unable to call PSFAgard)
Spherical Shell object display in Python. (In Progress)
Understanding the input and outputs of tutorials, flowchart. (Completed)
Coming up with the idea of how to unit test and consulting with Dr. Van. (Completed)

## Slide 9: WEEK 4
Tasks to be worked on
Add the PSFAgard and other functions to be used in the InverseTest.m to the “Settings” data structure in order to encapsulate the data.
Create Metrics data structure.
Compare objects using MSESSIM.
Write Unit Tests for PatternTunable3DNSlits and MSESSIM.
Read the pdf to know more about scientific unit tests.
Modify the SIMIntegrationTest flow diagram.

## Slide 10: WEEK 4
Tasks Implementations
Added the PSFAgard and PatternTunable3DSlits to the “Settings” data structure in TestInverseTest.m
Able to call SphericalShell matlab function from Python but when trying to print 3D image of the object in the python it is not getting displayed with the error “TypeError: Invalid shape (200, 200, 200) for image data”.
I have read the Scientific Software Testing slides and pdf and understood how the test cases were defined.
Written Unit Test Cases for PatternTunable3DNSlits and MSESSIM.
Created unit tests for PatternTunable3DNSlits and MSESSIM functions.

## Slide 11: WEEK 4
Tasks to be worked on
Add the PSFAgard and other functions to be used in the InverseTest.m to the “Settings” data structure in order to encapsulate the data. (Completed)
Create Metrics data structure. (Completed)
Compare objects using MSESSIM. (Completed)
Write Unit Tests for PatternTunable3DNSlits and MSESSIM. (Completed)
Read the pdf to know more about scientific unit tests. (Completed)
Modify the SIMIntegrationTest flow diagram. (Changes yet to be decided)

## Slide 12: WEEK 5
Tasks to be worked on
Run Forward Model without displaying the results of before functions from Python.
Complete PatternTunable3DNSlits testing.
Create testcases for Forward Model.
Run InverseTest on different input.
Write summary of scientific unit tests pdf and slides in a document.
Modify the SIMIntegrationTest flow diagram.
Learn how to run InverseTest on HPC and test it.

## Slide 13: WEEK 5
Tasks Implementations
Converted input data to matlab double tried to Run Forward Model without displaying the results of before functions from Python and but it was erroring out in PatternTunable3DNSlits matlab function. Error is “Undefined function 'Visibility' for input arguments of type 'double’”.
Completed testing of PatternTunable3DNSlits.
Created unit tests for Forward Model and while testing it errored out. The error is “Reference to a cleared variable g00. Error in ForwardModelTest (line 48) subplot(121); imagesc(g00(:,:,51)); axis square;”
Installed VPN, Putty to run tests on HPC and, requested an account for HPC login and account got created.

## Slide 14: WEEK 5
Tasks to be worked on
Run Forward Model without displaying the results of before functions from Python. (Tested but not working as expected)
Complete PatternTunable3DNSlits testing. (Completed)
Create testcases for Forward Model. (In progress)
Run InverseTest on different input. ( Received Inputs need to start )
Write summary of scientific unit tests pdf and slides in a document. (Not started)
Modify the SIMIntegrationTest flow diagram. (Changes yet to be decided )
Learn how to run InverseTest on HPC and test it. (In Progress)

## Slide 15: WEEK 6
Tasks to be worked on
Complete the pending tasks of Week 5.
Start writing report of the project.

## Slide 16: WEEK 6
Tasks Implementations
Completed testing of Forward Model. (changed g00 to g11 for the test to work)
Tried to run SIMTunableStarLikeMB.m on local machine but it errored out “Requested 512x512x512x3x3x2 (18.0GB) array exceeds maximum array size preference. Creation of arrays greater than this limit may take a long time and cause MATLAB to become unresponsive.” This need to be run on HPC.
Modified the SIMIntegrationTest flow diagram.
Started writing the report.

## Slide 17: WEEK 7
Tasks to be worked on
Modify the SIMIntegrationTest flow diagram.
Run SIMTunableStarLikeMB.m on HPC.
Compute MSE and similarity for the Forward Model Testcase.
Continue working on the report of the project.

## Slide 18: WEEK 7
Tasks Implementations
Modified the SIMIntegrationTest flow diagram.
Tested InverseTest on HPC for 200 iterations.
Displayed the difference image and added MSE, similarity of two images in Forward Model Test.
Tested SIMTunableStarLikeMB.m on HPC.
Continued writing the report.

## Slide 19: WEEK 7
Tasks to be worked on
Modify the SIMIntegrationTest flow diagram. (Completed)
Run SIMTunableStarLikeMB.m on HPC. (Completed)
Compute MSE and similarity for the Forward Model Testcase. (Completed)
Continue working on the report of the project. (Completed)

## Slide 20: WEEK 8
Tasks to be worked on
Run SIMTunableStarLikeMB.m passing restoration image to ForwardModel on HPC.
Finish working on the report of the project.